TEST PLAN

1. Project Name

Expense Categorizer with Dual Database

2. Introduction

Expense Categorizer with Dual Database is a Flask-based application that automatically categorizes expenses using Machine Learning.

The application accepts expense data through a CSV file, validates the data, predicts the expense category using a Machine Learning model, and stores the data in MySQL and MongoDB.

The application also provides a monthly expense report.

3. Objective

The main objectives of testing are:

- To verify that the application works correctly.

- To verify that expenses are categorized correctly.

- To validate CSV input data.

- To verify successful data upload.

- To test API functionality.

- To verify MySQL and MongoDB error handling.

- To verify transaction rollback during database failure.

- To test the monthly expense report.

- To identify and fix defects in the application.

4. Scope of Testing

In Scope

The following features are tested:

- CSV file upload

- CSV data validation

- Expense categorization

- Food, Travel, and Bills categories

- MySQL database operations

- MongoDB database operations

- Monthly expense report API

- Error handling

- Database failure and rollback

- API responses

Out of Scope

The following are not covered in this testing phase:

- Performance testing

- Security penetration testing

- Load testing

- UI automation testing

- Production deployment testing

5. Testing Types

The following testing methods are used:

| Testing Type | Purpose |
| --- | --- |
| Unit Testing | Test individual functions such as category prediction |
| API Testing | Test Flask API endpoints |
| Functional Testing | Verify application features |
| Negative Testing | Verify application behavior for invalid inputs |
| Database Testing | Verify MySQL and MongoDB operations |
| Regression Testing | Ensure existing functionality continues to work |
| ML Model Testing | Evaluate category prediction performance |

6. Testing Tools

- Python

- Pytest

- pytest-cov

- Flask Test Client

- Postman

- MySQL

- MongoDB

- Scikit-learn

7. Test Environment

Operating System: Windows

Programming Language: Python 3.14.2

Backend: Flask

Database: MySQL and MongoDB

Testing Framework: Pytest

Machine Learning: TF-IDF + Multinomial Naive Bayes

8. Test Scenarios

The following major scenarios are tested:

- Verify Food expense categorization.

- Verify Travel expense categorization.

- Verify Bills expense categorization.

- Verify missing CSV file handling.

- Verify empty CSV handling.

- Verify missing required columns.

- Verify invalid amount handling.

- Verify negative amount handling.

- Verify invalid date handling.

- Verify empty payment method handling.

- Verify successful CSV upload.

- Verify MySQL failure and rollback.

- Verify MongoDB insertion failure.

- Verify monthly report generation.

- Verify monthly report behavior when MySQL connection fails.

9. Expected Result

The application should:

- Accept valid CSV files.

- Reject invalid input with appropriate error responses.

- Correctly categorize supported expenses.

- Store valid data in MySQL and MongoDB.

- Roll back MySQL transactions when database insertion fails.

- Return appropriate HTTP responses for API requests.

- Generate the monthly expense report correctly.

- Handle database failures without crashing unexpectedly.

10. Test Completion Criteria

Testing will be considered successful when:

- All planned test cases are executed.

- Critical functionality works correctly.

- No critical defects remain unresolved.

- Automated tests pass successfully.

- Code coverage is measured.

11. Deliverables

The following testing documents are maintained:

- Test Plan

- Test Cases

- Test Report

- Automated Pytest Test Files

- ML Evaluation Results

- Code Coverage Report

12. Conclusion

This test plan defines the approach used to verify the functionality, reliability, validation, API behavior, database operations, and Machine Learning categorization of the Expense Categorizer with Dual Database application.

Testing Status: Planned testing activities completed successfully.